Group 2 Status Report #5

- What was accomplished

This week, we combined and formatted all of the Deliverable #1 documents (attached for your review). Additionally, we completed drafting our Specific Requirements section and began working on implementation.

- How each group member contributed to the project

So far, every member has meaningfully participated in group discussions both over call and in chat, primarily giving feedback to one another.

Blake – Completed Specific Requirements section.

Nono – Working on implementation.

Joseph – Wrote Status Report, combined and formatted Deliverable #1 documents, working on GUI implementation.

Wendy – Working on implementation.

- What problems were encountered

Joseph has been placed on extended military orders to support national defense requirements. He is now working up to 12-hour days, 6-7 days a week for the near future. This may delay GUI implementation progress.